THERYN

Project Setup & Build Checklist

Personal gym & body tracking  |  iOS + Android + Web

| Supabase Backend + Auth | Capacitor iOS / Android | Vercel Web hosting | Claude API AI parsing |
| --- | --- | --- | --- |

PHASE 1  Foundation  —  Supabase + Auth

▸ Week 1–2  |  Get the database and auth running

SUPABASE PROJECT SETUP

☐  Create Supabase project (theryn)

☐  Set project region (us-east-1 for Denver proximity)

☐  Copy project URL + anon key to .env

☐  Install Supabase CLI locally

☐  Run supabase link --project-ref

DATABASE SCHEMA

☐  Create profiles table

☐  Create public_exercises table (seed library)

☐  Create user_exercises table (custom)

☐  Create routines table

☐  Create routine_days table

☐  Create routine_exercises table

☐  Create workout_sessions table

☐  Create workout_sets table

☐  Create body_weights table

☐  Create body_measurements table

☐  Create personal_records table

☐  Create coaching_relationships table

☐  Create ai_imports table

☐  Create coach_activity_log table

INDEXES & VIEWS

☐  Add idx_workout_sets_exercise_session index

☐  Add idx_workout_sessions_user_date index

☐  Create search_exercises() Postgres function

☐  Create get_last_set_values() Postgres function

☐  Create weekly_volume view

☐  Create best_lifts view

ROW-LEVEL SECURITY

☐  Enable RLS on all tables

☐  Create is_coach_of() helper function

☐  Add RLS policies for profiles

☐  Add RLS policies for exercises (public + user)

☐  Add RLS policies for routines + routine_days + routine_exercises

☐  Add RLS policies for workout_sessions + workout_sets

☐  Add RLS policies for body_weights + body_measurements

☐  Add RLS policies for personal_records

☐  Add RLS policies for coaching_relationships

☐  Add RLS policies for ai_imports

☐  Test: user A cannot see user B data

SEED DATA

☐  Seed ~300 public exercises (chest, back, shoulders, legs, arms, core, cardio)

☐  Verify search_exercises returns results for common queries

GOOGLE OAUTH

☐  Create Google Cloud project (theryn)

☐  Enable Google OAuth consent screen

☐  Create OAuth 2.0 client ID (Web)

☐  Add authorized redirect URIs for Supabase

☐  Create OAuth 2.0 client ID (iOS)

☐  Create OAuth 2.0 client ID (Android)

☐  Configure Google provider in Supabase Auth dashboard

☐  Test: sign in with Google on web

FRONTEND: SUPABASE INTEGRATION

☐  Install @supabase/supabase-js in React app

☐  Create lib/supabase.ts client init

☐  Create useAuth hook (signIn, signOut, onAuthStateChange)

☐  Build login screen (Google sign-in button, Theryn branding)

☐  Add auth guard: redirect to login if no session

☐  Create auto-profile on first sign-in (DB trigger or app logic)

PHASE 2  Data Layer  —  Wire App to Supabase

▸ Week 2–3  |  Replace useState with real database calls

HOOKS: READ/WRITE DATA

☐  Create useRoutine hook (CRUD for routine template)

☐  Create useWorkouts hook (CRUD for sessions + sets)

☐  Create useBody hook (weight + measurements CRUD)

☐  Create useExerciseSearch hook (autocomplete)

☐  Create usePRs hook (personal records)

☐  Create useProgress hook (weekly volume + best lifts)

☐  Create useGhostValues hook (last set memory)

LAST SET MEMORY (GHOST VALUES)

☐  Fetch ghost values on workout start (single RPC call)

☐  Display ghost values as placeholder text in set inputs

☐  Show ghost reference row above each set (10px, SB color)

☐  Tap check with empty inputs = auto-fill ghost values

☐  Tap check with partial input = merge with ghost

☐  Show ↑/↓ delta indicators after logging

☐  Auto-collapse completed exercise, expand next

☐  Tap completed check again = un-complete (re-edit)

OFFLINE-FIRST CACHING

☐  Install @capacitor/preferences for local storage

☐  Write current session to local state first, then sync

☐  Create sync queue for failed background writes

☐  Batch upsert on Finish Workout as safety net

☐  Load ghost values from cache if offline

☐  Test: log full workout with airplane mode on

PR DETECTION

☐  Create checkIfPR() function (compare against personal_records)

☐  Auto-flag is_pr on workout_sets when new record

☐  Trigger haptic feedback on PR (Haptics.impact Heavy)

☐  Show PR toast notification with exercise name + value

☐  Auto-update personal_records table

PHASE 3  Mobile  —  Capacitor for iOS + Android

▸ Week 3  |  Wrap the web app as native mobile apps

CAPACITOR SETUP

☐  Install @capacitor/core + @capacitor/cli

☐  Run npx cap init "Theryn" "com.theryn.app"

☐  Create capacitor.config.ts

☐  Set StatusBar style to DARK, bg #080808

☐  Add Supabase + Google domains to allowNavigation

IOS

☐  Install @capacitor/ios

☐  Run npx cap add ios

☐  Open Xcode: npx cap open ios

☐  Set bundle ID: com.theryn.app

☐  Configure Google Sign-In URL scheme in Info.plist

☐  Test OAuth flow on iOS simulator

☐  Test full workout logging flow on device

☐  Configure app icon (1024x1024, dark bg + lime T)

☐  Configure launch screen (dark bg)

ANDROID

☐  Install @capacitor/android

☐  Run npx cap add android

☐  Open Android Studio: npx cap open android

☐  Set package name: com.theryn.app

☐  Add Google Sign-In SHA-1 fingerprint

☐  Test OAuth flow on Android emulator

☐  Test full workout logging flow on device

☐  Configure adaptive icon

NATIVE PLUGINS

☐  Install @capacitor/haptics (set completion feedback)

☐  Install @capacitor/preferences (offline cache)

☐  Install @capacitor/status-bar

☐  Install @capacitor/keyboard (auto-dismiss behavior)

☐  Test haptic feedback on PR detection

PWA (WEB)

☐  Install vite-plugin-pwa

☐  Configure service worker for offline support

☐  Add manifest.json (name, icons, theme_color: #080808)

☐  Test: install PWA on mobile Chrome

PHASE 4  AI Import  —  Paste & Parse Workouts

▸ Week 4  |  Let users paste AI gym prompts and import exercises

EDGE FUNCTION: PARSE-WORKOUT

☐  Create supabase/functions/parse-workout/index.ts

☐  Add ANTHROPIC_API_KEY to Supabase secrets

☐  Write Claude prompt for structured exercise JSON output

☐  Handle error case: pasted text is not a workout

☐  Deploy: supabase functions deploy parse-workout

☐  Test with ChatGPT workout output

☐  Test with Claude workout output

☐  Test with Gemini workout output

☐  Test with random non-workout text (graceful error)

FRONTEND: IMPORT UI

☐  Create useAIImport hook

☐  Add "Import from AI" button on Routine tab (paste icon)

☐  Build paste input (full-width textarea, S2 background)

☐  Show loading state while Edge Function runs

☐  Build diff/preview view:

☐  Current routine (greyed out, left side)

☐  Suggested changes (highlighted in lime, right side)

☐  Per-exercise keep/remove toggles

☐  Summary of what will change

☐  "Apply Changes" button (btnPrim)

☐  "Cancel" button (btnGhost)

☐  Store pre-import snapshot in ai_imports table

REVERT FLOW

☐  "Undo Import" button visible for 24h after import

☐  Fetch previous_state from ai_imports on revert

☐  Restore routine from snapshot

☐  Update ai_imports status to "reverted"

☐  Test: import → verify → revert → verify original restored

PHASE 5  Coach Access  —  Remote Training

▸ Week 5  |  Let athletes invite coaches to view/edit their training

BACKEND

☐  coaching_relationships table already created (Phase 1)

☐  is_coach_of() function already created (Phase 1)

☐  Create send-coach-invite Edge Function (email notification)

☐  Test: coach RLS - can read client workout data

☐  Test: coach RLS - can edit routine with edit_routine permission

☐  Test: coach RLS - cannot delete client data

☐  Test: revoked coach cannot access anything

FRONTEND: ATHLETE SIDE

☐  Add "My Coach" section to Settings screen

☐  Build invite coach form (email input + permission picker)

☐  Show active coach with permission level badge

☐  "Revoke Access" button with confirmation

☐  Show coach activity log (what they changed and when)

FRONTEND: COACH SIDE

☐  Build context switcher (top bar dropdown)

☐  Show client list when coach has active relationships

☐  Load client data using same components (RLS handles scoping)

☐  Show permission badges (CAN EDIT / VIEW ONLY)

☐  Show lock indicators on restricted sections

☐  Purple accent ring on coach-edited cards

☐  Timestamp on coach edits (with timezone)

☐  Test: USA athlete + India coach cross-timezone flow

PHASE 6  Polish & Launch

▸ Week 6  |  Test everything, submit to stores, go live

TESTING

☐  End-to-end: sign up → create routine → log workout → view progress

☐  End-to-end: body weight logging + measurement tracking

☐  End-to-end: AI import → diff → apply → revert

☐  End-to-end: invite coach → accept → edit → revoke

☐  Test ghost values across multiple sessions

☐  Test PR detection across multiple exercises

☐  Test offline logging + sync on reconnect

☐  Test on iPhone SE (smallest screen)

☐  Test on iPad (should still be 390px centered)

☐  Test on Android (various screen sizes)

☐  Test on Chrome, Safari, Firefox (web)

PERFORMANCE

☐  Audit: workout start loads in < 1 second

☐  Audit: set completion UI updates in < 100ms

☐  Audit: exercise search responds in < 200ms

☐  Add lazy loading for Progress charts (Recharts)

☐  Verify Supabase query plans (no full table scans)

APP STORE: IOS

☐  Create App Store Connect listing

☐  App name: Theryn

☐  Description + keywords

☐  Screenshots (6.7", 6.5", 5.5")

☐  Privacy policy URL

☐  App icon (1024x1024)

☐  Submit to TestFlight for beta testing

☐  Submit for App Store review

APP STORE: ANDROID

☐  Create Google Play Console listing

☐  App name: Theryn

☐  Store listing + screenshots

☐  Generate signed APK/AAB

☐  Submit to internal testing track

☐  Submit for Play Store review

WEB DEPLOY

☐  Connect GitHub repo to Vercel

☐  Set environment variables in Vercel

☐  Configure custom domain (theryn.app or similar)

☐  Verify PWA install works

☐  Set up Vercel analytics (free tier)

CI/CD

☐  Create .github/workflows/deploy.yml

☐  Auto-build web on push to main → Vercel

☐  Auto-run npx cap sync on push

☐  Auto-generate TypeScript types from schema

Total tasks: 148  |  6 phases  |  ~6 weeks

Check off tasks as you complete them. Items marked with ▸ are notes/context.